CAPSTONE PROJECT REPORT

Report 5 – Software Test Documentation

AI-POWERED EXAMINATION AND PROGRAMMING PRACTICE PLATFORM

(APE)

Group: SEP490-G26

Lecturer: Nguyễn Mạnh Hiển

– Hanoi, June 2026 –

Table of Contents

I. Record of Changes	3

II. Testing Documentation	4

1. Scope of Testing	4

1.1 Features in Scope	4

1.2 Items Not in Scope	5

1.3 Testing Stages	5

1.4 Constraints and Assumptions	6

2. Test Strategy	7

2.1 Testing Types	7

2.2 Test Levels	9

2.3 Supporting Tools	9

3. Test Plan	10

3.1 Test Environment	10

3.2 Test Milestones	11

4. Test Cases	12

4.1 Unit Testing	12

4.2 Integration Testing	29

4.3 System Testing	31

5. Test Reports	33

5.1 Test Execution Summary	33

5.2 Defect Summary	33

5.3 Defect Details	34

# I. Record of Changes

| Date | A* M, D | In charge | Change Description |
| --- | --- | --- | --- |
| 08/08/2026 | M | AnhVH | Updated the Integration Testing strategy, environment, test-case inventory, execution results, defect status, and regression status based on the finalized Report 5.2.1 integration-test evidence. |
| 21/08/2026 | M | Team | Synchronized and updated Unit Testing documentation (Section 4.1, Table 4.1, Section 5.1/5.2) with the finalized 125 backend functions specification, 741 verified MSTest unit test cases, 100% test coverage, and MTCA decision matrix metrics matching Report 5.1. |
| 21/08/2026 | M | Team | Synchronized and updated Unit Testing documentation (Section 4.1, Table 4.1, Section 5.1/5.2) with the finalized 125 backend functions specification, 741 verified MSTest unit test cases, 100% test coverage, and MTCA decision matrix metrics matching Report 5.1. |

*A - Added M - Modified D - Deleted

# II. Testing Documentation

## 1. Scope of Testing

This section describes the scope of testing for the APE (Automated Practice & Examination) platform. Testing covers the verification and validation of all major features, functional requirements, and key non-functional aspects of the system.

### 1.1 Features in Scope

The following features and their associated functional requirements (FR-IDs) are included in the testing scope:

| No | Feature | Testing Focus |
| --- | --- | --- |
| 1 | Authentication & Account | Google OAuth login/logout, token refresh, auto-provision, profile view/update, role-based routing (Student / Super Admin). |
| 2 | AI Wallet & Top-up | PayOS top-up lifecycle (create, confirm webhook, cancel, timeout), balance display, AI billing transaction history, minimum-balance guard. |
| 3 | Document Ingest | Upload (Admin system & Student BYOS), AI pipeline (gatekeeper, extract, normalize, chunk, embed, tag), preview, toggle active, soft-delete, BYOS fee deduction. |
| 4 | Question Generation | Retrieval scope browsing (documents, chapters, topics), context pack assembly, MCQ/Coding generation via LLM, rule-based + LLM cross-review, draft persist, fee deduction. |
| 5 | MCQ / Flashcard Practice | Practice setup (source, course, document, topic, difficulty count), MCQ session (start, pause, resume, submit, grade), flashcard study mode, retry (all/wrong), practice history. |
| 6 | Coding Practice & Judge0 | Practice setup (manual problem selection), code editor (run/submit), Judge0 batch execution, per-test results, attempt management, draft code save. |
| 7 | AI Mentor | Code mentor feedback request, structured response (correctness, complexity, style, suggestions), per-attempt limit, fee deduction, feedback history. |
| 8 | Draft Review | Admin moderation of system-generated draft questions (approve/reject), Student view of BYOS drafts, bulk publish. |
| 9 | AI Configuration | Provider credential management, AI agent/model preset configuration, prompt/rule artifact versioning, smoke test, usage logs, billing & absorbed loss. |
| 10 | Progress & Analytics | Student dashboard (accuracy, average time, progress chart), practice history; Admin analytics (all-students, per-course). |
| 11 | Course & Topic Management | Course CRUD, topic tag CRUD (Admin). |

### 1.2 Items Not in Scope

The following items are explicitly excluded from the testing scope for this capstone project:

• Frontend unit testing — No FE test framework is adopted; UI is verified via manual System Testing.

• Performance / Load testing — Not applicable for the capstone timeline; the system targets a moderate concurrent user base.

• Security penetration testing — Beyond capstone scope; basic authentication and authorization are verified via Functional Testing.

• Mobile-native testing — APE is a responsive web application; no native mobile app exists.

• Cross-browser compatibility — Testing is conducted on Google Chrome only.

• Accessibility (WCAG) compliance testing.

### 1.3 Testing Stages

The project applies four testing stages, executed progressively:

| Stage | In-charge | Inputs / Time | Focus | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| Unit | Developers | During development | Individual service methods, business logic correctness | All 741 MSTest unit test cases pass with 100% execution success across all 125 target functions; zero failed or untested cases. |
| Integration | Tester | After unit tests pass | Integrated behavior across the React frontend, local ASP.NET Core backend, MongoDB Atlas, and supporting service workflows | All 30 applicable test cases pass in all three execution rounds, with 0 Failed and 0 Pending . |
| System | Testers (3+ members) | After integration verified | End-to-end workflows, cross-feature interactions, UI behavior | All workflows (WF1–WF18) execute successfully |
| Acceptance | Entire team + Mentor | Final sprint | Validate system meets project requirements; demo readiness | Mentor/instructor approval; all Critical bugs resolved |

### 1.4 Constraints and Assumptions

• The project timeline is 15 weeks (including documentation and testing), limiting the depth of test automation.

• External services (LLM Cloud, PayOS, Judge0) may introduce latency or transient failures during testing; tests against these services are conducted in a best-effort manner.

• Testing is performed on development and staging environments; no dedicated performance testing infrastructure is provisioned.

• Manual testing is the primary method for System and Acceptance testing due to the absence of E2E automation tools.

• The Super Admin account is seeded in the database; no in-app user registration flow exists for admin roles.

• AI-generated content (questions, mentor feedback) is non-deterministic; functional tests verify structure and business rules, not exact AI output.

• Integration testing was performed through the React user interface in Google Chrome.                  Both the frontend and backend were hosted locally, while the application used an online MongoDB Atlas database.

• Round 1 results are supported by 30 browser screenshots. Round 2 and Round 3 results   are recorded through their execution status, date, and tester information in the Report 5.2.1 workbook.

## 2. Test Strategy

This section defines the testing types, testing levels, and supporting tools selected for the APE project. The strategy is designed around the constraints of a 15-week capstone project with a .NET 8 / ReactJS / MongoDB stack, prioritizing MSTest-based backend unit testing and manual functional/system testing.

### 2.1 Testing Types

The following testing types are applied to the APE project. For each type, the test objective, technique, and completion criteria are specified.

| Testing Type | Aspect | Description |
| --- | --- | --- |
| Unit Testing | Objective | Verify the correctness of individual service methods and business logic in isolation, independent of external dependencies (database, LLM, file storage). |
|  | Technique | White-box testing using the xUnit framework (.NET 8). External dependencies are replaced with mocks/stubs via the Moq library. Each test targets a single public method of an Application.Services class. |
|  | Completion Criteria | All critical service classes (DocumentService, PracticeService, FESubmissionService, PESubmissionService, ExamService, GamificationService, SubmissionGradingProcessor, SubmissionResultEvaluator) have passing unit tests. All tests in the BE_UnitTests project pass with zero failures. |
| Functional Testing | Objective | Verify that each functional requirement (FR-ID) works as specified in the SRS document when executed through the user interface or API. |
|  | Technique | Black-box testing. Testers execute pre-defined test cases mapped to FR-IDs via the web browser (Chrome). Test cases are derived from the SRS Section 3 (Functional Requirements) and Section 2 (UC Specifications). Input/output validation follows the Field Specification tables. |
|  | Completion Criteria | 100% of FR-IDs are covered by at least one test case. All test cases with "Critical" and "High" priority pass. Defects are logged and tracked to resolution. |
| Integration Testing | Objective | Verify that the React frontend, ASP.NET Core backend, MongoDB Atlas database, and supporting service workflows operate correctly together when representative Student and Admin functions are executed. |
|  | Technique | Black-box, workflow-based manual testing. The tester executes predefined integration scenarios through the React user interface in Google Chrome using the required Student or Admin role. Verification covers the displayed result, successful backend processing, persistence of the resulting state, and availability of that state in subsequent workflow steps. |
|  | Completion Criteria | All 30 applicable integration test cases must be executed successfully in Round 1, Round 2, and Round 3. Each round must record 30 Passed, 0 Failed, and 0 Pending cases, with no unresolved integration defects. |
| Regression Testing | Objective | Ensure that bug fixes, new feature additions, and code refactoring do not introduce regressions in previously verified functionality. |
|  | Technique | Re-execute the subset of unit tests (xUnit — automated) and functional test cases (manual) that are affected by the code change. The regression scope is determined by the modified service classes and their downstream consumers (per the cross-feature dependency map). |
|  | Completion Criteria | All previously passing test cases continue to pass after the code change. No new Critical/High defects are introduced. |
| Acceptance Testing | Objective | Validate that the system as a whole meets the project requirements and is ready for the capstone demo/presentation. |
|  | Technique | Scenario-based testing following the 8 main workflows (WF1 Authentication → WF8 AI Mentor). The entire team executes end-to-end scenarios simulating real Student and Super Admin usage. Results are reviewed with the project mentor. |
|  | Completion Criteria | All 8 main workflows execute successfully end-to-end. All Critical defects are resolved. The system is demo-ready for the capstone presentation. |

### 2.2 Test Levels

The table below maps each testing type to the testing levels at which it is performed. "X" indicates the testing type is executed at that level.

|  | Test Level |  |  |  |
| --- | --- | --- | --- | --- |
|  | Unit | Integration | System | Acceptance |
| Unit Testing | X |  |  |  |
| Functional Testing |  | X | X |  |
| Integration Testing |  | X |  |  |
| Regression Testing | X |  | X |  |
| Acceptance Testing |  |  |  | X |

Unit: Developers implement white-box and specification-based MSTest unit tests targeting individual service methods, controller endpoints, domain aggregates, helper logic, and deterministic business-rule branches in isolation. Test execution is orchestrated through the BE_UnitTests test project using MSTest.TestFramework v3.x, MSTest.TestAdapter, Moq, FluentAssertions, and Microsoft.NET.Test.Sdk on .NET 8.0 SDK / C# 12.

Integration: Integration testing is performed manually through the React user interface in Google Chrome. Each scenario verifies the coordinated behavior of the locally hosted frontend and backend with the online MongoDB Atlas database. The verification focuses on complete feature-level data flows, including user actions, backend processing, state persistence, and the resulting information displayed to Student and Admin users.

System: Testers execute end-to-end scenarios through the web UI, covering cross-feature interactions (e.g., Document Ingest → Question Generation → Practice). Regression tests at this level re-verify previously passed workflows after bug fixes.

Acceptance: The entire team performs final scenario-based testing using the 8 main workflows (WF1–WF8). Results are demonstrated to the project mentor for approval.

### 2.3 Supporting Tools

The following tools are employed for the testing activities of the APE project:

| Purpose | Tool | Vendor / In-house | Version |
| --- | --- | --- | --- |
| BE Unit Test Framework | xUnit | Vendor (Open Source) | 2.9.x |
| Mocking / Stubbing | Moq | Vendor (Open Source) | 4.20.x |
| API Testing & Exploration | Swagger UI (Swashbuckle) | Vendor (Open Source) | Built-in (.NET 8) |
| Database Verification | MongoDB Compass | Vendor (MongoDB, Inc.) | Latest |
| Browser for Manual Testing | Google Chrome + DevTools | Vendor (Google) | Latest |
| Test Case Management | Google Sheets | Vendor (Google) | N/A (Cloud) |
| Bug / Defect Tracking | GitHub Issues | Vendor (GitHub) | N/A (Cloud) |
| Source Control & CI | Git + GitHub | Vendor (GitHub) | Latest |
| IDE / Debugging | Visual Studio 2022 / VS Code | Vendor (Microsoft) | Latest |
| Integration Test Execution | React frontend application | In-house | Current project build |
| Browser-based Workflow Testing | Google Chrome + DevTools | Google | Latest |
| Backend Integration Runtime | ASP.NET Core Web API | Microsoft / In-house | .NET 8 |
| Integration Database | MongoDB Atlas | MongoDB, Inc. | Online development/test environment |
| Test Case and Result Management | Microsoft Excel | Microsoft | Report 5.2.1 |
| Screenshot Evidence Collection | Google Chrome screenshots | Google / In-house | 30 Round 1 PNG evidence files |

## 3. Test Plan

### 3.1 Test Environment

Integration testing was performed on the project development environment using Windows-based developer workstations. The React frontend and ASP.NET Core .NET 8 backend were both hosted locally. The application connected to an online MongoDB Atlas database during test execution. The tester manually executed the predefined Student and Admin workflows through Google Chrome and recorded the result, execution date, and tester for each case in the Report 5.2.1 workbook.

The integration campaign was performed in three execution rounds from 05/08/2026 to 07/08/2026. Round 1 is supported by 30 browser screenshot files, while the execution records for all three rounds are maintained in the integration-test workbook.

| Purpose | Tool | Provider | Version |
| --- | --- | --- | --- |
| Developer Workstations | Windows-based project development workstation | In-house | Sprint environment (2026) |
| Backend Unit Testing | BE_UnitTests project using MSTest.TestFramework, MSTest.TestAdapter, and Microsoft.NET.Test.Sdk | Microsoft | MSTest 3.6.1 / Test SDK 17.11.1 / .NET 8 |
| Test Evidence | Report 5.2.1 workbook and browser screenshots | Microsoft | 30 Round 1 screenshots |
| Database and Data Verification | MongoDB + MongoDB Compass | MongoDB, Inc. | Latest |
| API Exploration and Manual Verification | Swagger UI (Swashbuckle) | Open Source | Built-in (.NET 8) |
| Frontend Verification | Google Chrome + DevTools | Google | Latest |
| Source Control and Defect Tracking | GitHub and GitHub Issues | GitHub | Cloud service |
| AI Runtime Verification | OpenAI and DeepSeek provider APIs | External SaaS | Active project configuration |
| Payment Integration Verification | PayOS sandbox/runtime integration | PayOS | Project runtime configuration |

### 3.2 Test Milestones

The project uses a shared testing window from 02/07/2026 to 29/08/2026. This window covers unit testing, integration testing, system testing, regression, and final retest activities before the first defense period at the end of August and the beginning of September 2026. Within the broader project testing window, the finalized Report 5.2.1 integration-test campaign was executed from 05/08/2026 to 07/08/2026.

| Milestone Task | Start Date | End Date |
| --- | --- | --- |
| Unit test design, implementation, and execution | 02/07/2026 | 23/08/2026 |
| Integration test preparation and execution | 02/07/2026 | 23/08/2026 |
| System test execution and evidence collection | 02/07/2026 | 23/08/2026 |
| Regression test and final retest | 02/07/2026 | 23/08/2026 |
| Test-document consolidation for the first defense milestone | 02/07/2026 | 23/08/2026 |

## 4. Test Cases

### 4.1 Unit Testing

Unit testing in APE focuses on backend service methods, controller actions, helper classes, and deterministic business-rule enforcement in isolation. The backend team uses the BE_UnitTests project on MSTest, backed by MSTest.TestFramework, MSTest.TestAdapter, and Microsoft.NET.Test.Sdk. Each tested function is mapped to a dedicated function code in the Report5.1 workbook, ensuring traceability between the implementation, the executed test cases, and the recorded results.

The unit-test scope covers backend services, controllers, validators, billing logic, retrieval helpers, AI workflow orchestration guards, and other deterministic business-rule branches. Database, payment, OAuth, Judge0, and AI-provider boundaries are isolated through test doubles (Moq), in-memory collection seams, or controlled HTTP client stubs where appropriate. Full API contracts and end-to-end workflow behavior are intentionally verified in subsequent integration and system testing activities.

According to the finalized Report 5.1 workbook, the unit-test inventory covers 125 mapped backend functions and 741 unit test cases across 14 backend service modules. The workbook summary records 741 passed cases, 0 failed cases, and 0 untested cases, achieving 100.00% overall test coverage and 100.00% test execution success rate. In accordance with FPT University Capstone / MTCA unit testing standards, test cases are systematically designed and partitioned into: 295 Normal test cases (39.81%), 321 Abnormal / Negative test cases (43.32%), and 125 Boundary test cases (16.87%), ensuring rigorous boundary enforcement and fault tolerance across all core system modules.

Table 4.1 summarizes the finalized unit-test function inventory, detailing each function code (F01–F125), module grouping, implementation member, test requirement description, and the total verified test cases.

| No. | Code | Module | Implementation | Description | Cases |
| --- | --- | --- | --- | --- | --- |
| 1 | F01 | Authentication & Account | AuthService.GoogleLoginAsync | Verify Google OAuth token verification, account retrieval/creation, status validation (Active/Disabled/Banned), token generation, and expired token cleanup. | 9 |
| 2 | F02 | Authentication & Account | AuthService.RefreshTokenAsync | Verify token rotation mechanism, revoking old refresh tokens, validating token expiration/revocation, and enforcing user account status. | 10 |
| 3 | F03 | Authentication & Account | AuthService.RevokeTokenAsync | Verify user logout token invalidation, ensuring target token is marked revoked and multi-token isolation is preserved. | 7 |
| 4 | F04 | Authentication & Account | UserService.GetProfileAsync | Verify fetching user profile information by MongoDB ID, checking role permissions, status mapping, and handling missing IDs. | 8 |
| 5 | F05 | Authentication & Account | UserController.GetUsers | Verify administrative user listing endpoint, keyword search filtering, role/status filtering, and pagination boundary normalization. | 7 |
| 6 | F06 | Authentication & Account | UserController.GetUserById | Verify administrative single user detail endpoint, role response payload structure, 404 for missing IDs, and 400 for malformed parameters. | 6 |
| 7 | F07 | Authentication & Account | UserController.UpdateUserStatus | Verify moderating user account status (Active/Disabled), revoking all refresh tokens upon banning, preventing self-ban, and input casing normalization. | 7 |
| 8 | F08 | AI Wallet & Payment | WalletTopupService.GetConstraints | Verify retrieval of top-up constraint parameters (MinAmount, MaxAmount, StepAmount, Currency, supported payment providers) and fallback resilience. | 5 |
| 9 | F09 | AI Wallet & Payment | WalletTopupService.GetPackagesAsync | Verify active top-up package listing, ascending sort order by amount, bonus credit calculation, inactive tier filtering, and empty catalog handling. | 6 |
| 10 | F10 | AI Wallet & Payment | WalletTopupService.CreateTopupAsync | Verify student top-up order creation, custom amount vs package ID handling, constraint boundary validation (Min/Max/Step), and PayOS gateway URL generation. | 8 |
| 11 | F11 | AI Wallet & Payment | WalletTopupService.GetHistoryAsync | Verify student top-up payment history retrieval, status filtering (PENDING/PAID/CANCELLED/FAILED), pagination, and descending order by creation date. | 6 |
| 12 | F12 | AI Wallet & Payment | WalletTopupService.GetByIdAsync | Verify student top-up order detail query by orderCode / paymentId, enforcing ownership check and handling non-existent orders. | 5 |
| 13 | F13 | AI Wallet & Payment | WalletTopupService.CancelTopupAsync | Verify student payment cancellation flow, ensuring only PENDING orders can be cancelled, updating status to CANCELLED, and notifying PayOS. | 6 |
| 14 | F14 | AI Wallet & Payment | WalletTopupService.HandlePayOSWebhookAsync | Verify processing of PayOS IPN webhook, webhook signature verification, wallet balance increment upon payment success, and idempotency. | 7 |
| 15 | F15 | AI Wallet & Payment | PaymentWebhookController.ReceiveWebhook | Verify webhook endpoint receiving PayOS HTTP POST callbacks, returning 200 OK for valid IPN and 400 Bad Request for malformed payloads. | 4 |
| 16 | F16 | AI Wallet & Payment | StudentWalletController.GetHistory | Verify student top-up transaction history HTTP endpoint, claim extraction, query validation, and pagination. | 5 |
| 17 | F17 | AI Wallet & Payment | StudentWalletController.GetDetail | Verify student top-up transaction detail HTTP endpoint by orderCode / paymentId, and authorization checks. | 5 |
| 18 | F18 | AI Wallet & Payment | StudentWalletController.Cancel | Verify student top-up order cancellation HTTP POST endpoint, validation of cancel reasons, and error mapping. | 5 |
| 19 | F19 | AI Wallet & Payment | StudentWalletController.GetAiTransactions | Verify student AI consumption billing transaction history endpoint, feature filter (CodeMentor/QGen), and date range filtering. | 7 |
| 20 | F20 | Knowledge Base & Document | DocumentService.UploadDocumentAsync | Verify student/teacher syllabus and document upload, file format validation (PDF, DOCX, TXT), size limit enforcement (max 20MB), and text extraction initiation. | 8 |
| 21 | F21 | Knowledge Base & Document | DocumentService.GetExtractionDraftAsync | Verify retrieval of document text extraction draft, checking processing status (PENDING/COMPLETED/FAILED), and ownership validation. | 4 |
| 22 | F22 | Knowledge Base & Document | DocumentService.ListByUserAsync | Verify student/teacher uploaded documents listing, courseId filtering, pagination, and descending sort order by creation date. | 5 |
| 23 | F23 | Knowledge Base & Document | DocumentController.Download | Verify document binary stream download endpoint, content type determination, file existence, and ownership check. | 4 |
| 24 | F24 | Knowledge Base & Document | DocumentController.GetExtractionDraft | Verify HTTP GET endpoint for extracted document draft text, claim validation, 404 for missing docs, and 403 for unauthorized users. | 4 |
| 25 | F25 | Knowledge Base & Document | FileExtractionService.ExtractTextAsync | Verify text extraction parsing engine for PDF, DOCX, and TXT files, chunking, character cleanup, and corrupted file handling. | 5 |
| 26 | F26 | Course & Syllabus Management | CourseService.CreateCourseAsync | Verify course creation, course code uniqueness validation, required field checking (Code, Name, Subject), and trimming. | 6 |
| 27 | F27 | Course & Syllabus Management | CourseService.UpdateCourseAsync | Verify course update flow, modifying name/description/subject, preventing duplicate code conflict with other courses, and missing course check. | 6 |
| 28 | F28 | Course & Syllabus Management | CourseService.DeleteCourseAsync | Verify course deletion, preventing deletion if questions/exams are attached to the course, and handling non-existent course ID. | 5 |
| 29 | F29 | Course & Syllabus Management | CourseService.GetPagedAsync | Verify course catalog pagination, search filter by code or name, semester filter, and boundary page index handling. | 5 |
| 30 | F30 | Course & Syllabus Management | CourseController.GetList | Verify HTTP GET course listing endpoint, query parameter binding, 200 OK response format, and error handling. | 5 |
| 31 | F31 | Course Administration | CourseController.Create | Verify administrative course creation endpoint, DTO forwarding, actor ID extraction, conflict error mapping, and Admin role authorization. | 4 |
| 32 | F32 | Course Administration | CourseController.Update | Verify administrative course update endpoint, ID & DTO forwarding, 404 for non-existent courses, 400 for business rule failures, and Admin role enforcement. | 4 |
| 33 | F33 | Course Administration | CourseController.Delete | Verify administrative course deletion endpoint, 204 NoContent upon success, 404 for missing courses, null actor handling, and Admin role enforcement. | 4 |
| 34 | F34 | Student Course Catalog | StudentCourseController.List | Verify student-facing course catalog listing endpoint, filtering only Active status courses, pagination normalization (0,0 -> 1,20), and safe DTO field mapping. | 4 |
| 35 | F35 | Student Document | StudentDocumentController.List | Verify student uploaded documents listing endpoint, claim extraction, 401 for unauthenticated calls, query pagination forwarding, and error handling. | 4 |
| 36 | F36 | Student Document | StudentDocumentController.GetExtractionDraft | Verify student extraction draft detail endpoint, claim extraction, ownership security check (401 for non-owners), and 404 for missing drafts. | 4 |
| 37 | F37 | MCQ & Practice Session | PracticeService.StartSessionAsync & GetSessionAsync | Verify student practice session lifecycle, resuming active in-progress sessions, creating new MCQ/PE coding sessions, ownership authorization, and draft code restoration. | 8 |
| 38 | F38 | MCQ & Practice Session | PracticeController.Start & GetSession | Verify student practice session HTTP endpoints, start session forwarding, session detail retrieval, 404 for foreign sessions, and routing attributes. | 8 |
| 39 | F39 | MCQ & Practice Session | FESubmissionService.CreateAndEvaluateAsync | Verify multiple-choice answer evaluation engine, case-insensitive and whitespace trimming, multi-select answer comparison, ownership check, and submitted session rejection. | 8 |
| 40 | F40 | MCQ & Practice Session | SubmissionController.SubmitFE & GetSessionSubmissions | Verify student answer submission HTTP POST and session submission review HTTP GET endpoints, claim extraction, 401 for unauthenticated calls, combined FE & PE submission aggregations, and routing. | 11 |
| 41 | F41 | Exam Setup | ExamService.CreatePracticeExamAsync | Verify practice exam creation, validating question list presence, exam mode assignment (Practice), and course association. | 6 |
| 42 | F42 | Exam Setup | ExamService.GetExamDetailAsync | Verify exam detail retrieval, question hydration, point total calculations, and 404 handling for non-existent exams. | 6 |
| 43 | F43 | Exam Setup | ExamController.CreatePracticeExam | Verify teacher/student exam generation HTTP POST endpoint, payload validation, and role authorization. | 6 |
| 44 | F44 | Exam Setup | ExamController.GetDetail | Verify HTTP GET exam detail endpoint, response mapping, 404 for non-existent exams, and 401 for unauthorized calls. | 5 |
| 45 | F45 | Coding Practice & Submissions | PESubmissionService.SubmitCodingAsync | Verify student PE coding solution submission, sandbox compilation & test execution, scoring calculation, hidden test evaluation, and attempt incrementation. | 9 |
| 46 | F46 | Code Execution | PECodeRunService.ExecuteDryRunAsync | Verify student dry run execution with custom test cases or sample test cases without persisting permanent submission records or deducting quota. | 7 |
| 47 | F47 | Coding Practice & Submissions | SubmissionController.SubmitPE | Verify student PE submission HTTP POST endpoint, claim extraction, 401 for unauthenticated calls, payload validation, and service delegating. | 6 |
| 48 | F48 | Code Execution | SubmissionController.RunCode | Verify student dry run execution HTTP POST endpoint, validation of code snippets, execution result return, and error mapping. | 5 |
| 49 | F49 | Code Execution & Diagnostics | ExecutionFeedbackDiagnosticParser.Parse | Verify diagnostic parsing of Java/C++ compiler and runtime errors, extracting error line numbers, error types (Syntax, NPE, OutOfBounds), and cleaning raw compiler logs. | 6 |
| 50 | F50 | AI Code Mentor | CodeMentorService.GetHintAsync | Verify AI Code Mentor hint generation, Socratic hint level progression (Level 1: General, Level 2: Specific, Level 3: Code direction), balance deduction check, and rate limiting. | 7 |
| 51 | F51 | AI Code Mentor | SubmissionController.GetMentorHint | Verify student AI Code Mentor HTTP POST endpoint, claim extraction, 401 for unauthenticated calls, 402 for payment/balance failure, and hint response delivery. | 6 |
| 52 | F52 | Gamification & Analytics | GamificationService.RecordPracticeActivityAsync | Verify student daily practice streak tracking, consecutive day incrementation, streak reset on skipped days, same-day idempotency, and EXP point rewards. | 6 |
| 53 | F53 | Gamification & Analytics | GamificationService.GetStudentStatsAsync | Verify student analytics overview query, total submissions count, accuracy rate, current streak, badge achievements, and non-existent student fallback. | 5 |
| 54 | F54 | Gamification & Analytics | StudentAnalyticsGamificationController.GetStats | Verify student analytics & stats HTTP GET endpoint, claim extraction, 401 for unauthenticated calls, and DTO payload delivery. | 4 |
| 55 | F55 | Gamification & Analytics | StudentAnalyticsGamificationController.GetLeaderboard | Verify student leaderboard ranking HTTP GET endpoint, pagination parameters, sorting by points/streak descending, and 401 handling. | 4 |
| 56 | F56 | Question Bank Management | QuestionService.ListQuestionsAsync | Verify teacher/admin question bank query, filtering by CourseId, Type (MCQ/Coding), Difficulty, Tags, and Pagination. | 6 |
| 57 | F57 | Question Bank Management | QuestionController.ListQuestions | Verify teacher/admin question bank listing HTTP GET endpoint, query param binding, role authorization, and response formatting. | 6 |
| 58 | F58 | Question Bank Management | QuestionController.CreateQuestion | Verify teacher question creation HTTP POST endpoint, payload validation (title, options, correct answer, test cases), and Teacher/Admin authorization. | 6 |
| 59 | F59 | AI Question Generation | QuestionGenerationReviewService.GenerateQuestionsAsync | Verify AI syllabus-to-question generator, Bloom taxonomy distribution, difficulty balance, draft creation, and teacher review workflow states. | 7 |
| 60 | F60 | AI Question Generation | AIQuestionGenerationController.GenerateDraft | Verify teacher AI question generation initiation HTTP POST endpoint, document ID validation, generation prompt forwarding, and Teacher authorization. | 6 |
| 61 | F61 | AI RAG Retrieval | AIRetrievalController.SearchDocuments | Verify AI RAG semantic search endpoint, query forwarding, topK result limits, threshold filtering, and Teacher/Admin authorization. | 4 |
| 62 | F62 | AI RAG Retrieval | AIRetrievalController.GetSystemDocuments | Verify retrieval of curated system documents and global knowledge base chunks used for default RAG context. | 4 |
| 63 | F63 | AI RAG Retrieval | RetrievalPlannerService.SearchAsync | Verify semantic embedding search, cosine similarity ranking, threshold filtering (>= 0.7), and chunk assembling. | 6 |
| 64 | F64 | AI RAG Retrieval | RetrievalPlannerService.GetSystemDocumentsAsync | Verify system documents query by courseId, active status filtering, and fallback to global documents if course has none. | 4 |
| 65 | F65 | AI RAG Retrieval | RetrievalPlannerService.GetCachedContextAsync | Verify in-memory/Redis caching of RAG context vectors, cache hit retrieval, cache miss calculation, and TTL expiration. | 5 |
| 66 | F66 | Knowledge Base & Document | StudentDocumentController.BrowsePublicDocuments | Verify student public syllabus document browsing endpoint, course filtering, pagination, and claim validation. | 5 |
| 67 | F67 | Knowledge Base & Document | StudentDocumentController.Search | Verify student keyword/title document search endpoint, course scoping, and 401 unauthorized handling. | 5 |
| 68 | F68 | AI Billing (VND) | AIVndBillingService.GetRatesAsync | Verify conversion rates retrieval for AI prompt and completion tokens to VND per model, and fallback default pricing. | 4 |
| 69 | F69 | AI Billing (VND) | AIVndBillingService.EnsureMinimumBalanceAsync | Verify student wallet pre-flight check before initiating AI generation or mentor hints, requiring minimum balance threshold (e.g. 500 VND). | 4 |
| 70 | F70 | AI Billing (VND) | AIVndBillingService.ChargeTokensAsync | Verify token-to-VND conversion calculation, wallet balance deduction, transaction logging with feature tagging (QGen/CodeMentor), and atomicity. | 5 |
| 71 | F71 | AI Gateway & Routing | AIFeatureRoutingAndPromptService.ResolveRouteAsync | Verify AI model resolution by feature (QGen vs CodeMentor), primary model selection, fallback model fallback when primary is unavailable, and temperature/token configurations. | 5 |
| 72 | F72 | AI Gateway & Rate Limiting | AIGatekeeperService.CheckAccessAndThrottleAsync | Verify rate limiting per student (RPM/TPM limits), sliding window enforcement, circuit breaker trip on error rate spikes, and quota replenishment. | 5 |
| 73 | F73 | AI Provider Catalog | AIProviderModelCatalogService.GetActiveModelsAsync | Verify multi-provider model catalog query (OpenAI, Anthropic, DeepSeek, Local LLM), health state checking, and enabled model filtering. | 5 |
| 74 | F74 | Admin AI Governance | AdminAIController.GetCatalog | Verify administrative AI model catalog management endpoint, listing providers, model versions, and Admin authorization. | 6 |
| 75 | F75 | Admin AI Governance | AdminAIController.UpdateModelConfig | Verify administrative model configuration updates (Enable/Disable, MaxTokens, Temperature, ApiKey reference), payload validation, and Admin authorization. | 6 |
| 76 | F76 | Admin AI Governance | AdminAIController.GetPricing | Verify administrative token pricing rates endpoint, model pricing table query, and Admin role authorization. | 6 |
| 77 | F77 | Admin AI Governance | AdminAIController.UpdatePricing | Verify administrative token price adjustment HTTP PUT endpoint, rates validation (positive values), and Admin role authorization. | 6 |
| 78 | F78 | Admin AI Governance | AdminAIController.GetUsageStats | Verify administrative AI consumption statistics endpoint, date range filtering, breakdown by feature/model/student, and total VND cost calculations. | 8 |
| 79 | F79 | Admin AI Governance | AdminAIController.GetRoutingRules | Verify administrative AI routing rules query endpoint, mapping feature keys to primary & fallback models. | 6 |
| 80 | F80 | Admin AI Governance | AdminAIController.UpdateRoutingRules | Verify administrative AI routing rules modification HTTP PUT endpoint, primary/fallback model validation, and Admin authorization. | 6 |
| 81 | F81 | Sandbox Code Execution | Judge0ClientAdapter.SubmitAsync | Verify HTTP POST code execution submission to Judge0 CE/Extra CE sandbox API, base64 encoding/decoding, token extraction, and network retry. | 8 |
| 82 | F82 | Sandbox Code Execution | Judge0ClientAdapter.GetSubmissionResultAsync | Verify polling of Judge0 submission status (1: In Queue, 2: Processing, 3: Accepted, 4: Wrong Answer, 5: TLE, 6: Compilation Error), and stdout/stderr decoding. | 8 |
| 83 | F83 | Sandbox Code Execution | Judge0ClientAdapter.MapLanguageId | Verify language name/alias mapping to standard Judge0 Language IDs (Java, C, C++, C#, Python), casing tolerance, and unsupported language rejection. | 6 |
| 84 | F84 | Sandbox Code Execution | Judge0Options.Validate | Verify Judge0 options validation (BaseUrl, ApiKey, CpuTimeLimitSec, MemoryLimitKb, MaxConcurrentGraders), and boundary enforcement. | 6 |
| 85 | F85 | Submission Reliability | SubmissionGradingReliability.ExecuteWithRetryAsync | Verify resilient retry policy on transient network failures, exponential backoff with jitter, non-retryable error handling, and max retry ceiling. | 7 |
| 86 | F86 | Submission Reliability | SubmissionGradingReliability.RecoverZombieSubmissionsAsync | Verify background worker detection and recovery of stuck/orphaned grading jobs whose heartbeat lease has expired (> 5 minutes). | 6 |
| 87 | F87 | Submission Reliability | SubmissionGradingReliability.HandleTimeoutAsync | Verify graceful timeout termination for hung grading processes, updating submission status to TIMED_OUT, and releasing execution locks. | 6 |
| 88 | F88 | Aggregate Scoring | PESubmissionAggregate.CalculateTotalScore | Verify calculation of total weighted submission score across all test cases (visible and hidden), point rounding, and zero-point handling. | 7 |
| 89 | F89 | Aggregate Scoring | PESubmissionAggregate.MaskHiddenTestCaseResults | Verify student response sanitization, masking expected/actual outputs for hidden test cases while preserving pass/fail boolean status. | 6 |
| 90 | F90 | Aggregate Scoring | PESubmissionAggregate.EvaluatePassedStatus | Verify final submission status determination (Accepted, WrongAnswer, CompilationError, RuntimeError, TimeLimitExceeded). | 6 |
| 91 | F91 | Grading Worker Lease | SubmissionGradingLeaseFlow.AcquireLeaseAsync | Verify distributed grading worker lease acquisition, preventing dual worker collisions on the same submission, TTL timestamp setting, and worker ID tagging. | 7 |
| 92 | F92 | Grading Worker Lease | SubmissionGradingLeaseFlow.RenewLeaseHeartbeatAsync | Verify heartbeat renewal by the owning worker, extending lease expiration timestamp while execution is actively running. | 6 |
| 93 | F93 | Grading Worker Lease | SubmissionGradingLeaseFlow.ReleaseLeaseAsync | Verify lease release upon grading completion or error, clearing worker lock and final status transition. | 6 |
| 94 | F94 | CAS Concurrency | PESubmissionRepository.CompareAndSwapStatusAsync | Verify atomic Compare-And-Swap state transitions in MongoDB to prevent double-grading race conditions under high concurrency. | 6 |
| 95 | F95 | CAS Concurrency | PESubmissionRepository.AllocateAttemptIndexAsync | Verify atomic incrementation and unique attempt index allocation per student-question pair, preventing duplicate index numbers. | 7 |
| 96 | F96 | Security & Authentication | GoogleAuthService.ValidateIdTokenAsync | Verify Google OpenID Connect ID token signature verification, audience validation, issuer check, email verification, and clock skew allowance. | 6 |
| 97 | F97 | Token Generation | JwtTokenGenerator.GenerateAccessToken | Verify JWT access token cryptographic generation (HMAC-SHA256), claim embedding (Sub, Email, Role, Name), expiration time calculation, and secret key validation. | 6 |
| 98 | F98 | Token Generation | JwtTokenGenerator.GenerateRefreshToken | Verify cryptographically secure pseudo-random refresh token generation (RNGCryptoServiceProvider), 64-byte entropy, uniqueness, and expiration date calculation. | 6 |
| 99 | F99 | Security & Audit Logging | SecurityLogger.LogAuthenticationEvent | Verify structured security event logging for auth events (Login, Logout, TokenRefresh, Ban), sanitizing secrets/tokens, and IP recording. | 5 |
| 100 | F100 | Database Bootstrapping | DevDatabaseBootstrap.SeedInitialDataAsync | Verify initial database seed execution (Admin users, default courses, packages, indexes, AI models), idempotency on duplicate runs, and index creation. | 8 |
| 101 | F101 | Authentication & Account | AuthController.GoogleLogin | Verify Google Login HTTP POST endpoint, payload validation, cookie injection for refresh token, JWT token response, and error status mapping. | 7 |
| 102 | F102 | Authentication & Account | AuthController.RefreshToken | Verify token refresh HTTP POST endpoint, cookie extraction, refresh token rotation, and 401 handling for revoked/expired tokens. | 6 |
| 103 | F103 | Authentication & Account | AuthController.Logout | Verify user logout HTTP POST endpoint, cookie clearance, token revocation in database, and 200 OK response. | 5 |
| 104 | F104 | Authentication & Account | AuthController.Me | Verify current authenticated user profile retrieval (`GET /api/auth/me`), extracting claims, querying user data, and returning profile DTO. | 6 |
| 105 | F105 | Authentication & Account | AuthService.LogoutAsync | Verify business logic for invalidating user refresh tokens, revoking specific token vs all active tokens for user, and updating revocation timestamps. | 6 |
| 106 | F106 | Authentication & Account | AuthService.ValidateOrCreateGoogleUserAsync | Verify Google payload verification, matching existing user by GoogleId/Email, automatic student account provisioning, and role assignment. | 7 |
| 107 | F107 | Authentication & Account | AuthService.RotateRefreshTokenAsync | Verify cryptographic token rotation, invalidating incoming token, generating replacement token, detecting token reuse, and revoking all family tokens on breach. | 8 |
| 108 | F108 | Authentication & Account | UserController.GetProfile | Verify user profile query HTTP GET endpoint, claim extraction, 401 for unauthorized calls, and payload mapping. | 6 |
| 109 | F109 | Authentication & Account | UserService.GetUserByIdAsync | Verify user entity query by MongoDB ObjectId string, status evaluation, and null handling for non-existent IDs. | 6 |
| 110 | F110 | Authentication & Account | UserService.GetUserByEmailAsync | Verify user entity query by email, case-insensitive normalization (lowercase), trimming, and non-existent email handling. | 6 |
| 111 | F111 | AI Wallet & Payment | StudentWalletController.GetConstraints | Verify student topup constraints HTTP GET endpoint, returning min/max/step amounts, currency, and payment channels. | 4 |
| 112 | F112 | AI Wallet & Payment | StudentWalletController.CreateTopup | Verify student topup order creation HTTP POST endpoint, payload validation, claim extraction, 401 for unauthorized, and PayOS checkout URL return. | 6 |
| 113 | F113 | AI Wallet & Payment | WalletTopupService.ValidateTopupAmountAsync | Verify business rule validation for topup amounts: MinAmount (10k), MaxAmount (10M), StepAmount (10k multiple), and package ID resolution. | 6 |
| 114 | F114 | AI Wallet & Payment | WalletTopupService.ProcessSuccessfulPaymentAsync | Verify atomic wallet balance increment upon payment webhook confirmation, order state transition from PENDING to PAID, idempotency on duplicate IPN, and audit logging. | 6 |
| 115 | F115 | AI Wallet & Payment | WalletTopupService.CancelPendingOrderAsync | Verify student cancellation of pending topup orders, checking ownership, notifying PayOS cancellation endpoint, and updating order status. | 5 |
| 116 | F116 | AI Wallet & Payment | WalletTopupService.GetByOrderCodeAsync | Verify topup order query by numeric orderCode / paymentId, enforcing student ownership, and handling missing orders. | 5 |
| 117 | F117 | AI Wallet & Payment | WalletTopupService.GetPagedTransactionsAsync | Verify student topup transaction history query, status filtering (PENDING/PAID/CANCELLED), pagination, and descending date sorting. | 6 |
| 118 | F118 | AI Wallet & Payment | PaymentWebhookController.ValidateSignature | Verify PayOS HMAC-SHA256 signature verification on incoming webhook payloads, preventing tampered payment notifications. | 5 |
| 119 | F119 | Code Execution Contract | CodeExecutionEngine.ValidateContract | Verify code execution contracts across C#, Java, C++, verifying input/output constraints, wrapper code generation, and test assertion wrappers. | 7 |
| 120 | F120 | AI Code Mentor | CodeMentorService.EvaluatePromptQualityAsync | Verify student question clarity evaluation, detecting off-topic or direct solution queries, and enforcing pedagogical Socratic guidance. | 6 |
| 121 | F121 | AI Question Generation | AIQuestionGenerationController.ReviewDraft | Verify teacher review HTTP PUT endpoint for AI generated draft questions, modifying question text, options, and Bloom levels. | 6 |
| 122 | F122 | AI Question Generation | AIQuestionGenerationController.ApproveDraft | Verify teacher approval HTTP POST endpoint, publishing AI draft into permanent Question Bank, and status transition to APPROVED. | 6 |
| 123 | F123 | AI Question Generation | QuestionGenerationReviewService.ValidateBloomDistribution | Verify Bloom taxonomy cognitive level distribution validation across generated questions (Remember, Understand, Apply, Analyze, Evaluate, Create). | 6 |
| 124 | F124 | Coding Practice & Submissions | SubmissionController.GetCodingDetail | Verify student PE coding submission detail query endpoint, claim extraction, 401 for unauthenticated calls, ownership verification, and hidden test result masking. | 6 |
| 125 | F125 | MCQ & Practice Session | SubmissionController.GetMcqDetail | Verify student MCQ answer submission detail query endpoint, evaluating selected options, correct answer comparison, and ownership security. | 6 |
|  | Total | 14 Modules | 125 Functions | 100.00% Verified MSTest Unit Test Cases | 741 |

### 4.2 Integration Testing

Integration testing in APE verifies that the main Student and Admin features operate correctly across the React frontend, ASP.NET Core backend, MongoDB Atlas database, and the supporting application services. The scope focuses on complete feature-level workflows, including authentication, practice setup, document processing, question management and generation, FE and PE practice, wallet operations, and administrative management functions.

The integration test cases were executed manually through the React user interface in Google Chrome. During execution, the frontend and backend were hosted locally, while application data was stored in an online MongoDB Atlas database. Each test case verified the user action, the resulting backend processing, the persisted application state, and the information subsequently displayed through the user interface.

The finalized Report 5.2.1 inventory contains 30 unique integration test cases across 15 functional modules. All 30 cases were executed in Round 1, Round 2, and Round 3. Every round recorded 30 Passed, 0 Failed, and 0 Pending cases. Therefore, both test coverage and successful coverage reached 100%. The Round 1 execution is supported by 30 browser screenshot evidence files. The statistics in this report count 30 unique test cases rather than 90 separate cases across the three execution rounds.

Table 4.2 summarizes the finalized Integration Test inventory.

| No. | Module Name | Workbook Sheet | Module Description | Number of Test Cases |
| --- | --- | --- | --- | --- |
| 1 | Authentication & Account Access | Auth & Account | Validates Google sign-in, authenticated-session establishment, and student profile maintenance. | 2 |
| 2 | Student Practice Setup | Student Practice Setup | Validates FE and PE practice configuration, exam creation, session creation, and navigation to the corresponding practice workspace. | 2 |
| 3 | Student BYOS Document Workspace | Student BYOS | Validates upload, processing, availability, and deletion of student-owned BYOS documents. | 2 |
| 4 | Student Question Generation Workspace | Student QGen | Validates AI-assisted question generation from a student-owned BYOS document using the selected scope and difficulty configuration. | 1 |
| 5 | Student Question Bank | Student QBank | Validates browsing, inspecting, publishing, and deleting questions owned by the student. | 3 |
| 6 | Student FE Practice Lifecycle | FE Practice | Validates FE answer submission, scoring, practice completion, history display, and retry behavior. | 2 |
| 7 | Student PE Practice Lifecycle | PE Practice | Validates code execution, final PE submission and grading, and AI mentor feedback for a completed coding submission. | 3 |
| 8 | Student Wallet & Payment | Student Wallet | Validates creation and cancellation of student wallet top-up transactions through the user interface. | 2 |
| 9 | Admin Course Management | Admin Course | Validates course creation, course-information updates, and active-status management. | 3 |
| 10 | Admin Question Management | Admin Question | Validates importing questions from Excel, editing existing questions, and disabling questions. . | 3 |
| 11 | Admin System Document Management | Admin Documents | Validates upload, processing, availability, and deletion of system documents managed by an Admin. | 2 |
| 12 | Admin Question Generation from System Documents | Admin QGen | Validates the Admin generation, review, and confirmation workflow using content retrieved from system documents. | 1 |
| 13 | Admin Practice Setup | Admin Practice | Validates creation of a reusable public FE practice configuration by an Admin. | 1 |
| 14 | Admin User Management | Admin Users | Validates user-account moderation and the resulting account-status update. | 1 |
| 15 | Admin Wallet Package Management | Admin Wallet Pkg | Validates wallet-package creation or update and wallet-package active-status management. | 2 |
| Total |  |  |  | 30 |

### 4.3 System Testing

System testing in APE is performed at the end-to-end workflow level through the web interface and the supporting backend services. Unlike unit and integration testing, this level validates whether complete user-facing scenarios behave correctly across multiple modules, roles, and data transitions under realistic usage conditions.

The system-test scope covers the complete user-facing workflows of the APE platform across the React frontend, ASP.NET 8 backend, MongoDB persistence layer, and the selected external integrations used by the project, including Google OAuth, PayOS sandbox payment flow, Judge0-based coding execution, and the configured AI services for ingestion, generation, and mentor support. This level verifies realistic end-to-end behavior from the perspective of Student and Super Admin users rather than isolated API or service behavior alone.

Based on the current Report5.3 system-test workbook, the planned system-test inventory is organized into 18 workflow sheets with 81 planned test cases. The inventory spans authentication, student profile and question-bank usage, practice and history flows, course-library access, admin management features, AI document ingestion and question generation, coding practice, AI mentor support, and wallet top-up scenarios.

System testing is prepared as a workflow-based execution plan for the upcoming manual test sessions. Detailed execution status, observed behavior, and final result classification will be recorded in the Report5.3 workbook after the team completes the scheduled test rounds. Table 4.3 summarizes the current planned system-test workflow inventory.

Table 4.3. Planned System-Test Workflow Inventory

| No | Workflow / Workbook Sheet | Main system-test focus | Planned TCs |
| --- | --- | --- | --- |
| 1 | Authentication | Google login, first-time account creation, role-based redirect, login failure handling | 4 |
| 2 | Student Profile Account | Profile visibility, wallet summary, refresh-token continuity, logout handling | 4 |
| 3 | Student Question Bank | Question browsing, filtering, detail viewing, student-owned item actions | 5 |
| 4 | Practice Setup | System and BYOS setup flow, FE pool validation, coding-scope selection | 5 |
| 5 | Student Progress History | Dashboard, analytics, practice history, session-detail review | 4 |
| 6 | Student Courses Libraries | Course list, course detail, exam library, system library access | 4 |
| 7 | Admin Course Tag Mgmt | Course CRUD and topic-tag import or maintenance flows | 5 |
| 8 | Admin User Management | User browsing, filtering, field/status update, authorization guard | 4 |
| 9 | Admin QnA Doc Mgmt | Admin question browsing, question detail, system-document browsing and actions | 4 |
| 10 | Admin Setup Wallet Mgmt | Shared practice setup and wallet-package administration | 4 |
| 11 | Admin AI Config Analytics | AI configuration screens, probe tools, usage and analytics views | 4 |
| 12 | Coding Practice | Coding launch, resume, run testcase, submit, new-attempt flow | 5 |
| 13 | MCQ Flashcard Practice | MCQ practice, submission, resume, flashcard session behavior | 4 |
| 14 | AI Question Generation | Generation from BYOS or system scope and draft-review publication flow | 6 |
| 15 | BYOS Doc Ingestion | Student upload, balance guard, preview, scope loading, deletion flow | 5 |
| 16 | System Doc Ingestion | Admin upload, domain guard, duplicate detection, shared-ingestion readiness | 4 |
| 17 | AI Wallet Top-up | Package view, transaction creation, callback success, cancel, and duplicate protection | 6 |
| 18 | AI Code Mentor | Mentor request, feedback retrieval, low-balance and reuse guard | 4 |

## 5. Test Reports

### 5.1 Test Execution Summary

This section summarizes the current test-documentation baseline. Unit-test and integration-test evidence are already fully completed and documented in their respective workbooks (Report 5.1 and Report 5.2.1), while the system-test baseline is defined by the Report 5.3 planning inventory and workflow mapping for the upcoming manual end-to-end sessions.

Unit Testing: The backend unit test suite in BE_UnitTests was fully executed across all 125 target functions (F01–F125). Out of 741 total unit test cases, all 741 cases passed successfully (100.00% execution success rate) with 0 failures and 0 untested items. The test suite thoroughly verified input boundary constraints, database model state transitions, Google OAuth token verification, PayOS webhook signatures, Judge0 sandbox integration adapters, RAG knowledge retrieval and context packing, and AI mentor orchestration.

The finalized Integration Test campaign contained 30 unique and applicable test cases. All 30 cases were executed manually through the React user interface in Google Chrome from 05/08/2026 to 07/08/2026. The same inventory was executed in three rounds, and all 30 cases passed in every round. No Failed or Pending integration test cases remained at the end of execution. Consequently, Integration Test coverage and successful coverage both reached 100%.

### 5.2 Defect Summary

The currently recorded defect evidence is primarily composed of unit-test findings captured in the Report 5.1 workbook. During development and testing, 16 unit-test defects were discovered and documented. All 16 defects were systematically resolved and verified with dedicated MSTest test cases, achieving a 100% Closed status with 0 remaining Open or Pending defects.

No defects were recorded during the finalized Integration Test campaign. All 30 integration test cases passed in Round 1, Round 2, and Round 3, with 0 Failed and 0 Pending cases. Therefore, the Integration Test defect totals are 0 Open, 0 Closed, and 0 overall recorded defects.

### 5.3 Defect Details

The following subsections present the currently recorded defect evidence by test level. Each entry preserves traceability to the relevant workbook source, affected function or module, defect description, status, and implemented resolution notes.

No defects were recorded for the 30 Integration Test cases documented in Report 5.2.1. All test cases passed in all three execution rounds, and no Defect ID was assigned to any integration test case. Consequently, no Integration Test defect-detail entries are required for this reporting period.

#### 5.3.1 Unit Test Defects

Table 5.1 lists the unit-test defects recorded in the Report5.1 workbook. These defects were discovered during backend unit testing and were used to drive targeted corrections before retesting.

| No. | Defect ID | Affected Function / Module | Defect Description | Status | Resolution / Notes |
| --- | --- | --- | --- | --- | --- |
| 1 | DEF-AUTH-F5-001 | F5 | Google identity without Subject could be accepted. | Closed | Detected by: AUTH-GV-008 ¦ Fix: Added required Subject guard. |
| 2 | DEF-AUTH-F5-002 | F5 | Google identity without Email could be accepted. | Closed | Detected by: AUTH-GV-009 ¦ Fix: Added required Email guard. |
| 3 | DEF-AUTH-F11-001 | F11 | Invalid blank or too-short JWT signing key was not rejected deterministically. | Closed | Detected by: AUTH-JWT-AT-014 ¦ Fix: Added constructor signing-key validation. |
| 4 | DEF-AUTH-F11-002 | F11 | Non-positive access-token lifetime was not rejected. | Closed | Detected by: AUTH-JWT-AT-015 ¦ Fix: Added constructor access-token-lifetime validation. |
| 5 | DEF-AUTH-F11-003 | F11 | Blank required user identity fields could reach token generation. | Closed | Detected by: AUTH-JWT-AT-013 ¦ Fix: Added validation for user Id, Email, and Role. |
| 6 | DEF-AUTH-F11-004 | F11 | Internal GoogleId was exposed as an access-token claim. | Closed | Detected by: AUTH-JWT-AT-010 ¦ Fix: Removed GoogleId from generated access-token claims. |
| 7 | DEF-AUTH-F11-005 | F11 | Empty or whitespace display name could create an unusable Name claim. | Closed | Detected by: AUTH-JWT-AT-011 ¦ Fix: Emit the Name claim only for a non-blank FullName. |
| 8 | DEF-AUTH-F12-001 | F12 | Zero or negative refresh-token lifetime could create immediately expired or past-expiry refresh tokens. | Closed | Detected by: AUTH-JWT-RT-011 and AUTH-JWT-RT-012 ¦ Fix: Added constructor validation for RefreshTokenExpirationDays greater than zero. |
| 9 | DEF-MCQ-F74-001 | F74 | Practice session detail could be read by another authenticated student because ownership was not enforced in the shared session-detail service seam. | Closed | Detected by: MCP_F74_002 ¦ Fix: Added authenticated-owner guard in PracticeService.GetSessionAsync and forwarded the current user id from PracticeController.GetSession. |
| 10 | DEF-MCQ-F76-001 | F76 | FE submission could be accepted for another student's practice session because CreateAndEvaluateAsync did not enforce session ownership. | Closed | Detected by: MCP_F76_002 ¦ Fix: Added session-owner validation before FE grading and persistence. |
| 11 | DEF-MCQ-F76-002 | F76 | FE submission could be accepted for a question that was not configured in the current exam because CreateAndEvaluateAsync did not verify exam membership. | Closed | Detected by: MCP_F76_003 ¦ Fix: Loaded the session exam and rejected FE questions outside exam.FeExamQuestions before grading. |
| 12 | DEF-ACM-F86-001 | F86 | Code mentor quota was enforced across every PE submission in the same practice session and capped at 2 requests, so a student could be blocked early on a fresh coding attempt. | Closed | Detected by: ACM_F86_003 and ACM_F86_004 ¦ Fix: moved quota scope to the exact submission and raised the cap to 3 requests per submission. |
| 13 | DEF-ACM-F86-002 | F86/F88/F90 | Code mentor request/read paths trusted only the submission id and did not verify the authenticated student owned the parent practice session, so another student could request or read mentor feedback for a foreign submission. | Closed | Detected by: ACM_F86_002, ACM_F88_002, and ACM_F90_002 ¦ Fix: added practice-session ownership validation inside CodeMentorService before request/latest/history operations. |
| 14 | DEF-ACM-F87-001 | F87/F89/F91 | Student mentor controller routes did not consistently map service failures and did not require the current student claim on the mentor read endpoints, so business-rule failures surfaced as incorrect API behavior. | Closed | Detected by: ACM_F87_003, ACM_F87_004, ACM_F89_003, and ACM_F91_003 ¦ Fix: added current-user checks to mentor read routes and mapped not-found/bad-request mentor failures in SubmissionController. |
| 15 | DEF-PNA-F93-001 | F93/F95/F97/F99 | Student analytics and gamification controller actions trusted a nullable current-user claim, so missing identity could fall through to the service layer instead of returning the intended Unauthorized API contract. | Closed | Detected by: PNA_F93_002, PNA_F95_002, PNA_F97_002, and PNA_F99_002 ¦ Fix: added current-user claim guards to StudentAnalyticsController and StudentGamificationController before delegating to the service layer. |
| 16 | DEF-AICFG-CTL-001 | F108/F115/F116/F117/F118/F122 | Admin AI configuration mutation endpoints trusted a nullable current-user claim, so missing identity could fall through to the service layer instead of returning the intended Unauthorized API contract. | Closed | Detected by: AICONFIG_F104_001, AICONFIG_F105_002, AICONFIG_F113_001, AICONFIG_F114_001, AICONFIG_F115_001, AICONFIG_F116_001, AICONFIG_F119_001, and AICONFIG_F123_001 . |

#### 5.3.2 Integration Test Defects

At the time of writing, the integration-test workbook is used primarily to record execution evidence and module-level status. A dedicated integration defect inventory has not yet been finalized as a separate list in this document and will be expanded in the next revision if additional defect records are consolidated from the integration-test evidence set.

#### 5.3.3 System Test Defects

This subsection is reserved for defects discovered during system testing. Each recorded defect will reference the related workflow sheet in Report 5.3, describe the observed behavior and expected behavior, identify the impacted role or feature path, and note the assigned severity, fix status, and retest note. The finalized defect list will be filled in after the planned system-test sessions are executed and reviewed by the team.